CHANGE REQUEST

This Change Request No. 1 to the Master Subscription Agreement dated October 09, 2025, is entered into on Mar 03, 2026 (hereinafter referred to as 'Change Request 1' or 'CR01')

| Master Subscription Agreement Reference No. | PEERISLANDS-0001 |
| --- | --- |
| Change Request Reference No. | PEERISLANDS-0001-01 |

| Item # | CR Feature Name | Description | CR Release date | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Candidate Resume Addition | Requested Change: Attaching the candidate resume in the interview invite email shared with the panellists. | 04-03-2026 |  |
| 2 | Candidate Name Addition | Requested Change: Inclusion of the candidate’s name in the interview invite email subject line. | 04-03-2026 |  |

| Change Cost Evaluation and Payment Terms |  |  |
| --- | --- | --- |
| Estimated Effort (Person Hours) | - Development Efforts | 16 Hours |
|  | - End-to-end testing | 8 Hours |
|  | Total Effort | 24 Hours |
|  | The effort estimation is done based on the requirement specified in ‘Change Request scope’ section. Any changes in the scope will impact the estimation. |  |
| Timelines | 2 Business Days from the PO release date |  |
| Assumption and Dependencies | - Nill |  |
| Cost Estimate | Billing Rate (INR 2000 / Hour) | INR 2,000 |
|  | Change Request (CR) Cost | INR 48,000 |
|  | Discount | INR 48,000 |
|  | Total Change Request (CR) Cost | INR 0.00 |
| General Terms | - All taxes as applicable shall be payable in addition to the above-mentioned rates. - Any delays in receiving the PO may impact on the project delivery schedule. |  |

IN WITNESS WHEREOF, the Parties hereto agree and affix their signature to this Change Request Form with effect from ______ the ______ day of ________, 2025

| LICENSOR For Hyreo Services India Private Limited | LICENSEE For PeerIslands US, Inc |
| --- | --- |
| Name: Arun Satyan | Name: |
| Designation: CEO | Designation: |